SIRMA ACADEMY

Business Requirements

Gamification of the Learning Experience: Badges, Ranks & Progress Mechanics to Improve Course Completion and Learner Retention

Table of Contents

- Summary

- Context & Problem Statement

- Objectives

- Success Metrics (KPIs)

- Scope

- User Research: Designing for Player Motivation (Bartle's Taxonomy)

- Functional Requirements Overview

- Detailed Functional Requirements

- Proposed Badge Catalogue (Starter Set)

- Proposed Rank Ladder

- Class System & Simulated Challenges (Concept Extension)

- Data & Integration Approach (Non-Invasive Extension)

- Risks & Mitigations

- Phased Rollout Plan

- Acceptance Criteria (Given / When / Then)

1. Summary

Sirma Academy records learning activity with precision — enrolments, per-lesson completion, exam scores, and issued certificates are all captured in the platform's data model — but none of that data is surfaced back to the learner as motivation. Progress is tracked administratively, not experienced, so the completion funnel depends entirely on the learner's own discipline, with no in-product nudge to start the next lesson, return after a lapse, or finish a partially completed course.

This document proposes a “gamification” layer — points, badges, ranks, streaks, and leaderboards — built on top of existing enrolment, completion, certificate and program data. The design requires no change to the source files (User, Course, CourseInstance, Program, Seminar, SeminarInstance, Certificate); it is an additive extension that reads existing fields and writes to new, purpose-built collections. The feature set is derived using Bartle's player-type taxonomy (Achievers, Explorers, Socializers, Killers) so the mechanics motivate the whole learner base, not only the competitive minority, in service of a measurable goal: higher completion rates and stronger learner retention.

2. Context & Problem Statement

The Academy platform already models the learner journey in reasonable depth:

- A User enrolls in CourseInstances, SeminarInstances, Assessments and Programs (enrolledCourseInstances, enrolledSeminarInstances, enrolledPrograms).

- Each CourseInstance breaks a course into a curriculum of lessons, and each lesson tracks who completed it (curriculum[].lessons[].completedBy).

- Completion is recorded at the User level (successfullyCompletedCourses) and the Course level (successfullyCompletedByUsers).

- A Certificate carries a numeric score (0–100) per completed CourseInstance — a ready-made measure of performance, not just attendance.

- A Program orders multiple Courses with prerequisites, and already exposes progress and "next course" logic (calculateProgress, getNextCourse).

The raw material for a motivation layer already exists — it is simply never presented back to the learner as feedback, achievement, or comparison. Three business risks follow:

- Mid-course drop-off: a learner on 2 of 8 lessons has no visible signal pulling them back to lesson 3.

- Weak retention: finishing a Course gives no in-product reason to start the next one in a Program.

- No recognition of excellence: a 95/100 and a 61/100 certificate look identical to the learner and to peers.

3. Objectives

The gamification module is designed against the following business objectives, ordered by priority:

| ID | Objective | Primary Metric Affected |
| --- | --- | --- |
| O1 | Increase the completion rate of enrolled Course Instances (fewer abandoned enrolments) | Course/Program completion rate |
| O2 | Increase learner retention — repeat logins and continued activity across a Program | 7/30-day active learner rate |
| O3 | Increase progression from one Course to the next within a Program | Program completion rate, re-enrolment rate |
| O4 | Encourage higher-quality effort, not just attendance (reward Certificate score, not only completion) | Average certificate score |
| O5 | Build an extensible achievement framework that future features (mobile app, new course types) can plug into without a redesign | Engineering delivery velocity for future gamified features |

4. Success Metrics (KPIs)

Each KPI below should be captured for a baseline period before launch and tracked after launch to judge impact.

| KPI | Baseline Source | Target Direction |
| --- | --- | --- |
| Course completion rate (completed / enrolled CourseInstances) | CourseInstance.enrolledUsers vs. Course.successfullyCompletedByUsers (CourseInstance.js and Course.js) | Increase |
| Program completion rate | Program.enrolledUsers vs. Program.completedByUsers(Program.js) | Increase |
| Lesson drop-off point (last completed lesson before inactivity) | curriculum[].lessons[].completedBy timestamps (CourseInstance.js) | Later in curriculum / reduced |
| Learner 30-day return rate | New: PointsLedger / activity log (Section 8) | Increase |
| Average certificate score | Certificate.score (Certificate.js) | Increase |
| % of eligible learners earning at least one badge in first 14 days | New: BadgeAward collection | High adoption (leading indicator) |
| Leaderboard opt-in / view rate | New: gamification engagement log | Track for engagement, not a hard target |

5. Scope

- Points / experience (XP) system tied to existing learning events (lesson completion, course completion, certificate score, program completion).

- Badge catalogue and award engine (Section 9).

- Ranks / levels derived from accumulated points (Section 10).

- Learning streaks (consecutive days/weeks of activity).

- Leaderboards, respecting the existing User.private flag as an opt-out (Section 8, FR-5).

- A learner-facing "Gamer Profile" surface showing points, rank, badges and progress.

- Learner classes and simulated peer challenges (Section 11) — a proposed concept, tracked as a Phase 4 / backlog item (Section 14), not committed for the initial three phases.

6. User Research: Designing for Player Motivation (Bartle's Taxonomy)

A gamification layer that only rewards the top of a leaderboard motivates a small, already-competitive slice of learners and discourages everyone else. To design mechanics that lift completion and retention across the whole learner base, this BRD uses Richard Bartle's player-type model, shown below, which groups player motivation into four archetypes along two axes: acting vs. interacting, and world-focused vs. player-focused. Each learner is a mix of all four, so the feature set is deliberately built to give every type at least one mechanic that speaks to them.

Figure 1 — Bartle's Player-Type Model, applied to the Academy learner base

| Player Type | Motivated By | How This Shows Up in an Academy Learner | Mechanics Aimed at Them |
| --- | --- | --- | --- |
| Achievers | Status, completion, measurable progress | Wants to finish the course, get the certificate, see a checklist clear | Points/XP, progress bars, completion badges, certificate-tier badges (Proficient, Advanced, Flawless) |
| Explorers | Discovery, mastery of content, uncovering everything available | Reads every lesson resource, tries courses across different categories, revisits old material | Hidden/secret badges, "completionist" badges for 100% curriculum content, cross-category exploration badges |
| Socializers | Interaction with and recognition from peers/cohort | Values being seen by classmates in a live CourseInstance or SeminarInstance, likes group milestones | Cohort milestones, teacher endorsement badges, opt-in cohort leaderboards, "study group" streaks |
| Killers | Competition, comparison, being ranked above others | Wants to know their exam score relative to peers, enjoys being #1 | Global/course leaderboards, ranks with visible tiers, timed "speed-run" completion badges |

7. Functional Requirements Overview

Each requirement is mapped to the existing schema field(s) that trigger it, so engineering can trace every mechanic back to a real, already-captured event — no new tracking has to be invented, only new reactions to existing writes.

| ID | Requirement | Existing Data Trigger | Player Type(s) Served | Priority |
| --- | --- | --- | --- | --- |
| FR-1 | Award XP for each completed lesson, course, and program | curriculum[].lessons[].completedBy; User.successfullyCompletedCourses; Program.completedByUsers | Achievers | Must |
| FR-2 | Award named badges for defined milestones | Same as FR-1, plus Certificate.score | Achievers, Explorers | Must |
| FR-3 | Derive a Rank/Level from cumulative XP | New: aggregate of FR-1 events | Achievers, Killers | Must |
| FR-4 | Track learning streaks (consecutive active days) | New: daily activity log derived from completedBy timestamps | Achievers, Socializers | Should |
| FR-5 | Course/global leaderboards, opt-in and privacy-aware | New: XP aggregate + User.private | Killers, Socializers | Should |
| FR-6 | Learner-facing Gamer Profile (points, rank, badge case, progress) | Aggregation of all of the above | All types | Must |
| FR-7 | Certificate-tier recognition (Proficient, Advanced, Flawless) | Certificate.score thresholds | Achievers | Must |
| FR-8 | Program milestone recognition (path completion, "next course" nudge) | Program.calculateProgress(), Program.getNextCourse() | Achievers, Explorers | Should |
| FR-9 | Cohort/teacher recognition badges | CourseInstance.teachers, enrolledUsers | Socializers | Could |
| FR-10 | Cross-category exploration badges | Course.category / subcategories across enrolments | Explorers | Could |

8. Detailed Functional Requirements

FR-1 — Points / Experience (XP) System

Every learning event the platform already records, generates an XP award, logged individually so awards stay auditable and reversible if an event is later invalidated (e.g. an enrollment is cancelled).

| Event (existing data) | Suggested XP |
| --- | --- |
| A lesson is marked completed (curriculum[].lessons[].completedBy entry added) | 10 XP |
| A full CourseInstance is completed (User.successfullyCompletedCourses updated) | 100 XP |
| A Certificate is issued (Certificate created) | 50 XP + bonus scaled by Certificate.score |
| A full Program is completed (Program.completedByUsers updated) | 500 XP |
| Attendance at a live SeminarInstance (enrolledUsers + session participation) | 25 XP |

Acceptance criteria: Given a learner completes the final lesson of a CourseInstance, when the completedBy array update is persisted, then an XP award for both the lesson and the course-completion bonus is written to the new PointsLedger within the same request/transaction window, and the learner's aggregate GamificationProfile.totalPoints is updated.

FR-2 — Badges

A badge is a discrete, named recognition tied to a specific rule (full starter catalogue in Section 9). Badges are permanent once earned — a historical record, not a currency — and are stored against the learner with a reference back to the triggering event (e.g. the Certificate or CourseInstance) for traceability.

Acceptance criteria: Given a learner's Certificate.score is recorded as 92, when the badge-award engine evaluates certificate-tier rules, then a "Distinguished Graduate" badge is awarded exactly once and appears in the learner's badge case within the same session.

FR-3 — Ranks / Levels

Ranks are a small, human-readable ladder (Novice → Apprentice → Practitioner → Specialist → Master) derived from cumulative XP thresholds (Section 10), recalculated whenever XP changes and shown as the headline stat on the Gamer Profile.

FR-4 — Streaks

A streak counts consecutive active days (or weeks, for lighter usage patterns) on which the learner completed a lesson or attended a session — rewarding the habitual return visits that directly serve objective O2, with a "don't break the chain" indicator on the Gamer Profile. Streak logic reuses the same completedBy / enrolledUsers timestamps the platform already writes; no new client-side tracking is required.

FR-5 — Leaderboards

Leaderboards are scoped, not global-only, to avoid the Killer-mechanic risk noted in Section 6:

- Course-cohort leaderboard: ranks learners within the same CourseInstance.enrolledUsers list — a small, relevant peer group.

- Program leaderboard: ranks learners progressing through the same Program.

- Academy-wide leaderboard: opt-in only, and always excludes any User with private: true (an existing field on the User model — this requirement reuses it rather than introducing a new privacy flag).

Acceptance criteria: Given a User document has private set to true, when any leaderboard is rendered, then that learner is excluded from all leaderboard views regardless of their XP or rank.

FR-6 — Gamer Profile

A single learner-facing screen that aggregates current rank and XP-to-next-rank, badge case, active streak, and — for Program-enrolled learners — a progress bar reusing Program.calculateProgress() and a "what's next" prompt reusing Program.getNextCourse().

FR-7 — Certificate-Tier Recognition

| Certificate.score range | Tier badge |
| --- | --- |
| 0–59 (below existing pass threshold, if any) | No tier badge — completion badge only |
| 60–79 | Proficient |
| 80–92 | Advanced |
| 93–100 | Flawless |

Exact thresholds should be confirmed with the Academy/Content team against whatever pass mark the Assessment model already enforces; the ranges above are a starting proposal, not a final cut.

FR-8 — Program Milestones

When Program.calculateProgress() crosses 25%, 50%, 75% and 100% for a learner, a milestone badge and XP bonus are issued; at 100% the learner is added to Program.completedByUsers as already happens today — the gamification layer only listens for that write, it does not change it.

FR-9 — Cohort & Teacher Recognition (Should/Could)

Where a CourseInstance has assigned teachers (User.teacherInfo), a lightweight endorsement action lets a teacher flag a standout cohort learner for a "Mentor's Pick" badge — a low-effort Socializer mechanic for teachers to recognise effort.

FR-10 — Cross-Category Exploration (Could)

A learner completing CourseInstances whose parent Course.category spans three or more distinct categories earns an "Explorer" badge — rewarding breadth of engagement and supporting cross-sell into new categories.

9. Proposed Badge Catalogue (Starter Set)

A starting catalogue of 12 badges is proposed for launch, deliberately spread across all four Bartle types so no single motivation style is left unserved.

| Badge (EN) | Trigger Rule | Player Type |
| --- | --- | --- |
| First Step | First lesson ever completed | Achiever |
| Course Conqueror | First full CourseInstance completed | Achiever |
| Program Pioneer | First full Program completed | Achiever |
| Distinguished Graduate | Certificate.score ≥ 93 | Achiever |
| Perfectionist | Certificate.score = 100 | Achiever |
| Completionist | 100% of a curriculum's lessonContent viewed, not just marked complete | Explorer |
| Explorer | Courses completed across 3+ distinct categories | Explorer |
| Night Owl / Early Bird | Pattern of lesson completions outside standard hours | Explorer |
| On a Roll | 7-day activity streak | Achiever / Socializer |
| Marathoner | 30-day activity streak | Achiever / Socializer |
| Mentor's Pick | Teacher-endorsed standout learner in a cohort | Socializer |
| Top of Class | #1 on a course-cohort leaderboard at course end | Killer |

10. Proposed Rank Ladder

Ranks give Killers and Achievers a single, always-visible number to chase, and give Marketing a simple vocabulary for retention campaigns ("you're one course away from Practitioner"). XP thresholds below are an illustrative starting point for Product/Data to tune post-launch.

| Rank | XP Threshold | Indicative Meaning |
| --- | --- | --- |
| Novice | 0 | Just enrolled — default starting rank |
| Apprentice | 150 | Completed first course or several lessons |
| Practitioner | 500 | Multiple courses completed, consistent activity |
| Specialist | 1,200 | Program completion or high-scoring certificates |
| Master | 2,500+ | Sustained, high-performing engagement across multiple Programs |

11. Class System & Simulated Challenges (Concept Extension)

An additional idea was raised during review: layer learner “classes” and lightweight simulated challenges on top of the rank system, so progress feels like an RPG-style journey rather than a flat leaderboard. This is a strong Achiever/Killer/Socializer hook and is documented below as a proposed extension, kept separate from Phases 1–3 because it raises two open questions the rest of this BRD deliberately avoided: brand fit (does a “battle” framing suit a professional B2B training platform?) and cross-category fairness (comparing a learner in a 4-lesson seminar against one in a 40-lesson program). Both are called out below as decisions to make before build, not blockers to the idea itself.

FR-11 — Learner Classes

A learner's Rank (Section 10) is given a thematic “class” skin derived from the Course.category they engage with most — for example, a learner concentrated in JavaScript courses could rank up as a “Warrior,” one focused on data/analytics as an “Architect.” This is a presentation layer only: it reuses the same XP/rank thresholds already defined in Section 10 and does not change how XP or rank is calculated. A learner active across several categories keeps their dominant class but can unlock a secondary class once a threshold of activity in another category is reached — a direct hook for Explorers who branch out on purpose.

| Course Category (Course.category) | Class (EN) | Bartle Fit |
| --- | --- | --- |
| JavaScript / Frontend | Warrior | Achiever, Killer |
| Data & Analytics | Architect | Achiever, Explorer |
| Design / UX | Artificer | Explorer |
| Business / Soft Skills | Strategist | Achiever, Socializer |
| Mixed / no dominant category | Adventurer | Explorer |

Class names and Bulgarian equivalents above are illustrative placeholders — see the open decisions below before treating them as final.

FR-12 — Simulated Challenges (“Battles”)

A lightweight, asynchronous challenge: a learner can challenge another learner (or an unclaimed practice target, for solo play) to a stat comparison. Current XP, active streak, and most recent certificate score combine into a single challenge score and are narrated as a short win/lose outcome (e.g. “Warrior vs. Architect — decided by a stronger 7-day streak”). This is explicitly not a live, real-time, or skill-based game: no new gameplay engine, no knowledge-testing content, and no real-time infrastructure are required — it is a narrative wrapper over data the platform already produces via FR-1 through FR-4. Challenges are opt-in and scoped to a learner's own cohort or Program by default, reusing the same exclusion logic as leaderboards (FR-5), and a loss never removes XP, badges, or rank — only a small cosmetic “win streak” counter is at stake, so the mechanic adds competitive fun without the downside risk flagged for leaderboards in Section 6.

Acceptance criteria: Given two learners with private: false both opt in to a challenge, when the challenge is resolved, then a ChallengeLog entry records both users' snapshot stats and the outcome, and neither learner's underlying XP, rank, or badges are modified as a result.

12. Data & Integration Approach (Non-Invasive Extension)

The seven schema files provided are treated as frozen for this engagement. Rather than adding gamification fields onto them, this BRD proposes new, additive collections that reference the existing models by ObjectId — keeping the module cleanly separable, testable and reversible, with no risk to existing enrolment, grading or certificate logic.

| New Collection | Purpose | Reads From (existing, unaltered) |
| --- | --- | --- |
| GamificationProfile | Per-user aggregate: totalPoints, currentRank, currentStreak, longestStreak, lastActiveAt | User._id |
| PointsLedger | Append-only, auditable log of every XP award (one row per event) — enables recalculation and dispute resolution | User._id, CourseInstance._id, Course._id, Program._id, Certificate._id |
| Badge | Static catalogue of badge definitions (name/nameBg, rule, icon, player type) | No dependency |
| BadgeAward | Join record: which User earned which Badge, when, and the source document that triggered it | User._id, Badge._id, plus the triggering Course/CourseInstance/Certificate/Program _id |
| LeaderboardSnapshot (optional, for performance) | Periodically cached ranking per CourseInstance/Program/Academy-wide scope, to avoid recomputing rankings on every page view | GamificationProfile, User.private |
| Class | Static catalogue of class definitions (name/nameBg, source category, icon) — see Section 11 | No dependency |
| ChallengeLog | Records each simulated challenge: both users' snapshot stats at challenge time and the outcome (Section 11) | User._id (x2), GamificationProfile, Certificate._id (optional) |

Integration is event-driven at the application-service layer: wherever the existing codebase already writes to completedBy, successfullyCompletedCourses, Certificate, or Program.completedByUsers, a gamification hook fires after that write succeeds. No existing write path is modified, and the hook fails closed — a gamification error never blocks or rolls back the underlying academic operation.

13. Risks & Mitigations

| Risk | Mitigation |
| --- | --- |
| Leaderboards demotivate slower learners (Killer mechanic overused) | Default to cohort-scoped, opt-in boards; use percentile/tier framing rather than raw rank Academy-wide (FR-5) |
| Badge/points inflation devalues the system over time | Keep the starter catalogue small (12 badges) and data-driven so thresholds can be retuned without a release |
| Learners game the system for XP (e.g. rapid, low-effort clicking) | Award XP only on events the platform already trusts (completedBy, Certificate issuance), never on raw click-through |
| Added write load on every completion event | Gamification hooks run after the primary transaction and fail closed, so peak load never affects core flows |
| Privacy complaints over unexpectedly visible rank/activity | Leaderboard exclusion via the existing private flag is a hard requirement, tested in acceptance criteria (FR-5) |
| "Class"/"battle" framing (Section 11) feels off-brand for a professional B2B academy, or one class reads as more prestigious than another | Validate terminology and class parity with Marketing/Academy before any build; keep the feature in backlog (Phase 4) until confirmed |

14. Phased Rollout Plan

| Phase | Scope | Rationale |
| --- | --- | --- |
| Phase 1 | FR-1 (XP), FR-2 (Badges — core 6), FR-6 (Gamer Profile), FR-7 (Certificate tiers) | Delivers the Achiever-facing core with the least engineering risk and no leaderboard/privacy complexity; validates KPI tracking pipeline first |
| Phase 2 | FR-3 (Ranks), FR-4 (Streaks), FR-8 (Program milestones), remaining badges | Adds the retention-oriented mechanics (ranks, streaks) once the core award pipeline is proven stable |
| Phase 3 | FR-5 (Leaderboards), FR-9 (Teacher endorsement), FR-10 (Exploration badges) | Adds Socializer/Killer mechanics last, once privacy exclusion and cohort scoping can be properly tested against real usage data from Phases 1–2 |
| Phase 4 | FR-11 (Learner Classes), FR-12 (Simulated Challenges) — concept/backlog | Held back deliberately: needs Marketing/Academy sign-off on tone and a fairness model, validated against real Phase 1–3 usage data first |

15. Sample Acceptance Criteria (Given / When / Then)

- Given a learner completes the last lesson in a CourseInstance's curriculum, when the completedBy write for that lesson succeeds, then the platform awards lesson XP, course-completion XP, evaluates badge rules, and updates GamificationProfile.totalPoints — all without altering the existing completion write itself.

- Given a Certificate is created with score = 96, when the badge engine runs, then a "Distinguished Graduate" and "Perfectionist"-adjacent tier badge (per the thresholds in Section 8, FR-7) is recorded in BadgeAward exactly once.

- Given a User has private = true, when any leaderboard (course, program, or Academy-wide) is requested, then that user never appears in the returned rankings, even if their own profile still shows their personal rank and XP.

- Given Program.calculateProgress() returns 100 for a learner, when the gamification hook evaluates Program milestones, then a completion badge and the corresponding XP bonus are awarded exactly once, with no duplicate award on subsequent recalculation.

- Given two learners both opt in to a simulated challenge (Section 11, FR-12), when the challenge resolves, then a ChallengeLog entry is written with both snapshot stats and the outcome, and neither learner’s XP, rank, or badges change as a result.